## Slide 1: RED Delivery System (Recovery and Deployment System) Software Lead – Andrea Swanson

## Slide 2: Project Information
Project Department: Aerospace
Faculty Sponsor: Dr. Bhattacharyya
Client: Markus Wilde
Team Members
Andrea Swanson – Software Lead
Marley Scott – Electronics Lead
Miguel Colmenares – Software and Electronics Support
Basilio Caruso – Project Manager
Murtaza Fatakdawala – Control Systems Support
Akshata Patil – Aerodynamics and Stability Lead
Syed Faique Al Hussain –Stability Support
George Chen – Control Systems Lead
Michael Heath – Structural Engineer
Nishant Sriram Narayanan – Supporting Structural Engineer
Joao Nene - Supporting Structural Engineer

## Slide 3: Goal
Precise Autonomous Delivery
  Delivers a payload to GPS coordinate
  Situations where an automobile or manned aircraft is insufficient
Safety Compliant System
  FAA Restrictions
  Manual takeover option
  Contingency Landing Plan

## Slide 4: Approach
GPS Data Exchange
  Raspberry Pi’s are aware of each others location
Control Systems
  Determines successful release/docking/delivery
Flight Commands
  Allows system to be autonomous
Image Tracking
  Precise docking cabapilities

## Slide 5: Challenges
Several Subsystems (Software and Hardware) working together
  Difficult to isolate errors
Limited Processing Power of Raspberry Pi
  Image processing running concurrently is expected to be challenging
Assurance of Total System Functionality
  Sensors, communication, GPS, state machine, camera, batteries, etc.
Communication Loss
  Need a system in place for error handling if connection is lost

## Slide 6: Milestone 4 (February 17)
Optimize a combination of image recognition tools, algorithms, and cameras
Test possible patterns
Determine the system of hardware and software that yields the most accurate detection
  Conditions: motion, distance, etc.

## Slide 7: Milestone 5 (March 23)
Image Tracking Integration
Autonomous Docking Demonstration
  Flight path corrections based on object detection

## Slide 8: Milestone 6 (April 20)
Autonomous Mission Completion
  Combine all of the functional subsystems to a single functional system

## Slide 9: Questions?